FERTILE WORKS LIMITED

Website & Portal Project

Phase Execution Guide  v1.0

June 2026

# Phase Tracker

| Phase | Title | Status | Prerequisite |
| --- | --- | --- | --- |
| A | Fix public marketing website | ⏳ Pending | None |
| B | Integration readiness gate | 📌 Dependency gate | PMIS deployed |
| C | Portal authentication | 🔒 Post-pilot | Phase B + PMIS audit |
| D | Portal dashboards | 🔒 Post-pilot | Phase C |

# Phase A — Fix Public Marketing Website

## Objective

Wire all existing components into App.tsx. Create two missing files. Clear scaffold CSS. Update meta tags. Result: a fully functional public marketing site.

## Pre-flight Checks

Before starting: confirm you are on the correct branch. Run npm run dev and verify the current broken state (Welcome placeholder) so you have a before/after baseline.

## Implementation Steps

| Step | File | Action | Verify |
| --- | --- | --- | --- |
| A1 | src/contexts/PropertyContext.tsx | CREATE — PropertyContext, PropertyProvider, useProperty hook | File exists, no TS errors |
| A2 | src/types/property.ts | CREATE — Property, SearchFilters, ContactForm interfaces | File exists, no TS errors |
| A3 | src/lib/supabase.ts | CREATE if missing — Supabase client using VITE_ env vars | File exists |
| A4 | src/App.tsx | REPLACE — import and render Header, Hero, Properties, About, Contact, PropertyModal | All sections visible in browser |
| A5 | src/main.tsx | UPDATE — wrap <App /> in <PropertyProvider> | No context error in console |
| A6 | src/App.css | CLEAR — remove all Vite scaffold styles | No layout constraint on #root |
| A7 | index.html | UPDATE — title and OG meta to Fertile Works branding | Browser tab shows correct title |
| A8 | src/components/Header.tsx | OPTIONAL — replace nav <button> with <a href> + onClick | Nav links keyboard-navigable |

## Acceptance Criteria

PASS if all seven browser checks in MDD Section 4.4 pass with zero TypeScript errors and zero ESLint errors. FAIL if any console error appears on page load.

## Deployment

Once passing locally: git add, git commit -m 'Phase A: wire components and fix missing files', git push. Cloudflare Pages will auto-deploy from the main branch if connected. Confirm the live URL renders correctly after deploy.

# Phase B — Integration Readiness Gate

This phase is not a build phase. It is a checklist. Do not start Phase C until all six gates in MDD Section 5 are confirmed as met. Record the date each gate is cleared here as a running log.

| Gate | Description | Date Cleared | Cleared By |
| --- | --- | --- | --- |
| B1 | PMIS backend live and reachable over HTTPS |  |  |
| B2 | PMIS alembic head current on live DB |  |  |
| B3 | Tenant + Landlord phone/email fields confirmed populated |  |  |
| B4 | PMIS role scoping accepted by independent audit |  |  |
| B5 | JWT_SECRET and OTP vars on live server |  |  |
| B6 | Cloudflare domain DNS and SSL active |  |  |

# Phase C — Portal Authentication

## Objective

Deliver OTP-based login for tenants and landlords. Protect portal routes. Issue and validate JWTs. Produce stub dashboards confirming end-to-end login works.

## Important: react-router-dom and input-otp are already installed

package.json confirms react-router-dom@6.26.2 and input-otp@1.2.4 are already in dependencies. Do NOT run npm install for these — they are present.

## Backend Steps

| Step | File | Action |
| --- | --- | --- |
| C-BE-1 | alembic migration | Add otp_store table with recipient, otp_code (bcrypt hash), role, attempts, expires_at, used |
| C-BE-2 | app/services/otp_service.py | generate_otp(), hash_otp(), verify_otp(), otp_expires_at() |
| C-BE-3 | app/services/notification_service.py | detect_channel(), send_otp() router, _send_sms/email/whatsapp stubs with console placeholders |
| C-BE-4 | app/routers/auth.py | POST /auth/tenant/request-otp, POST /auth/tenant/verify-otp, POST /auth/landlord/request-otp, POST /auth/landlord/verify-otp |
| C-BE-5 | app/routers/tenant_portal.py | Stub endpoints: GET /tenant/me, /payments, /statements, /water, /notices — all Depends(require_tenant) |
| C-BE-6 | app/routers/landlord_portal.py | Stub endpoints: GET /landlord/me, /properties, /remittances, /reports — all Depends(require_landlord) |
| C-BE-7 | app/dependencies/auth.py | get_current_user(), require_tenant(), require_landlord() using PyJWT |
| C-BE-8 | app/main.py | Register auth, tenant_portal, landlord_portal routers |
| C-BE-9 | .env | Add JWT_SECRET, OTP_EXPIRY_MINUTES, OTP_MAX_ATTEMPTS, OTP_RATE_LIMIT_* |

## Frontend Steps

| Step | File | Action |
| --- | --- | --- |
| C-FE-1 | src/lib/auth.ts | saveAuth(), getToken(), getRole(), clearAuth(), isAuthenticated() |
| C-FE-2 | src/components/ProtectedRoute.tsx | Role-aware route guard — redirects to correct login page if unauthenticated or wrong role |
| C-FE-3 | src/pages/TenantLogin.tsx | Two-step OTP login: Step 1 credential input → Step 2 OTP entry + countdown timer |
| C-FE-4 | src/pages/LandlordLogin.tsx | Identical structure to TenantLogin but calls landlord endpoints |
| C-FE-5 | src/pages/portal/tenant/TenantDashboard.tsx | Stub: fetch GET /tenant/me, display name and unit |
| C-FE-6 | src/pages/portal/landlord/LandlordDashboard.tsx | Stub: fetch GET /landlord/me, display name and file numbers |
| C-FE-7 | src/App.tsx | Add BrowserRouter + Routes: public route, /tenant-login, /landlord-login, protected /portal/tenant, /portal/landlord |
| C-FE-8 | src/components/Header.tsx | Add 'Tenant Login' and 'Owner Login' nav links |

## Phase C Acceptance Criteria

| Check | Expected result |
| --- | --- |
| GET /tenant-login | Renders two-step OTP login form |
| GET /landlord-login | Renders separate two-step OTP login form |
| GET /portal/tenant (no token) | Redirects to /tenant-login |
| GET /portal/landlord (no token) | Redirects to /landlord-login |
| Tenant JWT accessing /portal/landlord | ProtectedRoute redirects to / |
| Valid tenant OTP flow | JWT issued, redirected to /portal/tenant, name and unit displayed |
| Valid landlord OTP flow | JWT issued, redirected to /portal/landlord, name and file numbers displayed |
| OTP after 10 minutes | Returns 401 Expired |
| 4th OTP attempt | Returns 401 Too many attempts |
| Header links | 'Tenant Login' and 'Owner Login' visible on desktop and mobile |

# Phase D — Portal Dashboards

Phase D is not yet fully scoped. It begins only after Phase C acceptance. Each dashboard page in MDD Section 7 becomes a separate sub-phase brief when ready. All pages must be accounting-mode-aware per MDD Section 7 note.

Document End — Fertile Works Limited Website & Portal Phase Execution Guide v1.0  |  June 2026