FERTILE WORKS LIMITED

Website & Portal Project

Phase Execution Guide  v1.1

June 2026  —  Updated: Phase A complete

Phase A is COMPLETE. The public marketing site is wired, built, and committed to git. The next task is GitHub push + Cloudflare Pages deployment. Phase C (portal authentication) must NOT start until Phase B readiness gates are cleared.

# Phase Tracker

| Phase | Title | Status | Prerequisite |
| --- | --- | --- | --- |
| A | Fix public marketing website | ✅ COMPLETE | None |
| A.1 | Deploy Phase A to Cloudflare Pages | ⏳ Next task | GitHub remote |
| B | Integration readiness gate | 📌 Gate | PMIS deployed |
| C | Portal authentication | 🔒 Post-pilot | Phase B cleared |
| D | Portal dashboards | 🔒 Post-pilot | Phase C complete |

# Phase A — Fix Public Marketing Website  ✅ COMPLETE

## Commit History

| Commit | Hash | Description |
| --- | --- | --- |
| 1 | bd33354 | Phase A: local repo + wire public marketing site |
| 2 | b96cd5d | chore: expand env example with Phase C API base URL placeholder |

## What Was Delivered

| Step | File | Status |
| --- | --- | --- |
| A1 | src/contexts/PropertyContext.tsx | ✅ Created |
| A2 | src/types/property.ts | ✅ Created |
| A3 | src/lib/supabase.ts | ✅ Created |
| A4 | src/App.tsx | ✅ Replaced — all components wired |
| A5 | src/main.tsx | ✅ Updated — PropertyProvider wrapper added |
| A6 | src/App.css | ✅ Cleared — Vite scaffold styles removed |
| A7 | index.html | ✅ Updated — Fertile Works title and meta tags |
| A8 | src/components/Header.tsx | ✅ nav <button> → <a href> (Tenant/Owner Login links deferred to Phase C) |
| .env.example | .env.example | ✅ Tracked and committed — placeholder values only |

## Verification Performed

| Check | Result |
| --- | --- |
| tsc --noEmit | ✅ Clean — zero TypeScript errors |
| npm run lint | ✅ Zero errors (2 warnings in untouched shadcn stock files) |
| npm run build | ✅ Clean — dist/ produced successfully |
| Home page loads with branded title | ✅ Confirmed in browser |
| Header section links scroll correctly | ✅ Confirmed |
| Property modal opens, shows details, closes | ✅ Confirmed |
| WhatsApp button opens correct deep link | ✅ Confirmed — wa.me/254113405388 with pre-filled message |
| Mobile viewport — no overflow, menu works | ✅ Confirmed |
| Contact form submitted | ⚠️ Skipped — real Supabase project in .env; deliberate decision to avoid live submission |

## Sensitive Data Audit

| Item | Status |
| --- | --- |
| .env gitignored | ✅ .gitignore:27 — never committed |
| Supabase keys in tracked files | ✅ None — .env.example contains placeholders only |
| JWT / eyJ… tokens in tracked files | ✅ None found |
| Phone/email in components | ✅ Intentional public contact details — not secrets |

## Known Gaps — Carry Forward

| Gap | Impact | Resolution |
| --- | --- | --- |
| Partial shadcn mirror — only 6 of ~48 ui/ components pulled | input-otp and other Phase C components missing | Run: npx shadcn@latest add <name> on demand when Phase C begins |
| No GitHub remote configured | Cloudflare Pages cannot deploy until remote exists | Phase A.1 task below |
| Contact form not visually tested | Low risk — form wiring is correct; Supabase Edge Function is separate | Test once real .env values are in Cloudflare Pages settings |

# Phase A.1 — Deploy to GitHub + Cloudflare Pages  ⏳ Next Task

This is the immediate next task. Complete A.1 before touching any code. Phase C must not start until Phase B gates are cleared.

## Step 1 — Confirm clean git status

Run from D:\Tenant Data Form\Website Project:

git status

Expected: nothing to commit, working tree clean. If not clean, do not proceed — resolve first.

## Step 2 — Create GitHub repository

| Option | How |
| --- | --- |
| GitHub website (recommended) | Go to github.com → New repository → name: fertile-works-website → Private → Create repository (do NOT initialise with README) |
| GitHub CLI (if gh is installed) | gh repo create fertile-works-website --private --source=. --remote=origin --push |

## Step 3 — Add remote and push (if using GitHub website option)

git remote add origin https://github.com/YOUR-USERNAME/fertile-works-website.git

git branch -M main

git push -u origin main

Replace YOUR-USERNAME with your actual GitHub username.

## Step 4 — Connect Cloudflare Pages

| Setting | Value |
| --- | --- |
| Cloudflare service | Pages (not Workers) |
| Connect to Git provider | GitHub |
| Repository | fertile-works-website |
| Production branch | main |
| Framework preset | None (Vite handles it) |
| Build command | npm run build |
| Build output directory | dist |
| Root directory | (leave blank) |

## Step 5 — Add environment variables in Cloudflare Pages

Add these in Cloudflare Pages → Settings → Environment Variables. Do NOT add real secrets to GitHub. Leave VITE_API_BASE_URL unset — it is not needed until Phase C.

| Variable | Value source | Required now |
| --- | --- | --- |
| VITE_SUPABASE_URL | Supabase dashboard → Settings → API → Project URL | Yes — Phase A Contact form |
| VITE_SUPABASE_ANON_KEY | Supabase dashboard → Settings → API → anon/public key | Yes — Phase A Contact form |
| VITE_API_BASE_URL | PMIS backend URL (e.g. https://api.fertileworks.co.ke) | No — Phase C only, leave blank |

## Step 6 — Verify live deployment

| Check | Expected |
| --- | --- |
| Browser tab title | Fertile Works LTD — Premium Real Estate in Kenya |
| Home page sections | Header + Hero + Properties + About + Contact all visible |
| Property modal | Opens on 'View Details', closes cleanly |
| WhatsApp deep link | Opens wa.me/254113405388 with pre-filled message |
| Mobile menu | Hamburger icon appears, menu opens and closes on < 768px viewport |
| Contact form | Renders and submits without console errors (requires VITE_SUPABASE vars set) |
| No console errors | Zero errors on page load in browser devtools |

# Phase B — Integration Readiness Gate  📌 Dependency Gate

Phase B is not a build phase. It is a checklist. Do not start Phase C until all six gates below are confirmed as met. Record the date each gate is cleared.

| Gate | Description | Date Cleared | Cleared By |
| --- | --- | --- | --- |
| B1 | PMIS FastAPI backend deployed to a live server, reachable over HTTPS |  |  |
| B2 | PMIS Alembic head current on the live database (migration 036+) |  |  |
| B3 | Tenant and Landlord records confirmed to have phone and/or email populated |  |  |
| B4 | PMIS role-based access control (tenant scope, landlord scope) accepted by independent audit |  |  |
| B5 | JWT_SECRET and OTP config vars set on the live PMIS server environment |  |  |
| B6 | Cloudflare domain DNS configured (fertileworks.co.ke or equivalent) and SSL certificate active |  |  |

# Phase C — Portal Authentication  🔒 Post-Pilot

Do not start Phase C until all six Phase B gates are cleared and confirmed. react-router-dom@6.26.2 and input-otp@1.2.4 are already in package.json — do NOT npm install these.

## Pre-Phase C: Pull missing shadcn components

Only 6 of ~48 shadcn ui/ components were pulled in Phase A. Phase C requires additional components including the OTP input. Run from the project root before starting Phase C steps:

npx shadcn@latest add input-otp form label

## Backend Steps (PMIS FastAPI repository)

| Step | File | Action |
| --- | --- | --- |
| C-BE-1 | alembic migration | Add otp_store table: id, recipient, otp_code (bcrypt hash), role, attempts, expires_at, used, created_at |
| C-BE-2 | app/services/otp_service.py | generate_otp(), hash_otp(), verify_otp(), otp_expires_at() |
| C-BE-3 | app/services/notification_service.py | detect_channel(), send_otp() router, _send_sms / _send_email / _send_whatsapp stubs — console.log placeholders until API keys active |
| C-BE-4 | app/routers/auth.py | POST /auth/tenant/request-otp, POST /auth/tenant/verify-otp, POST /auth/landlord/request-otp, POST /auth/landlord/verify-otp |
| C-BE-5 | app/routers/tenant_portal.py | Stub endpoints: GET /tenant/me, /payments, /statements, /water, /notices — all Depends(require_tenant) |
| C-BE-6 | app/routers/landlord_portal.py | Stub endpoints: GET /landlord/me, /properties, /remittances, /reports — all Depends(require_landlord) |
| C-BE-7 | app/dependencies/auth.py | get_current_user(), require_tenant(), require_landlord() using PyJWT + HS256 |
| C-BE-8 | app/main.py | Register auth, tenant_portal, landlord_portal routers |
| C-BE-9 | .env (PMIS server) | Add JWT_SECRET, OTP_EXPIRY_MINUTES=10, OTP_MAX_ATTEMPTS=3, OTP_RATE_LIMIT_WINDOW_MINUTES=15, OTP_RATE_LIMIT_MAX_REQUESTS=3 |

## Frontend Steps (Website Project repository)

| Step | File | Action |
| --- | --- | --- |
| C-FE-1 | src/lib/auth.ts | saveAuth(), getToken(), getRole(), clearAuth(), isAuthenticated() — localStorage-backed |
| C-FE-2 | src/components/ProtectedRoute.tsx | Role-aware route guard — redirects to /tenant-login or /landlord-login if unauthenticated or wrong role |
| C-FE-3 | src/pages/TenantLogin.tsx | Two-step OTP login: Step 1 credential input → Step 2 OTP entry with 10-minute countdown timer |
| C-FE-4 | src/pages/LandlordLogin.tsx | Identical structure to TenantLogin.tsx but calls landlord endpoints and uses 'Owner' label |
| C-FE-5 | src/pages/portal/tenant/TenantDashboard.tsx | Stub: fetch GET /tenant/me, display name and unit — confirms auth end-to-end |
| C-FE-6 | src/pages/portal/landlord/LandlordDashboard.tsx | Stub: fetch GET /landlord/me, display name and file numbers — confirms auth end-to-end |
| C-FE-7 | src/App.tsx | Add BrowserRouter + Routes: public /, /tenant-login, /landlord-login, protected /portal/tenant, /portal/landlord |
| C-FE-8 | src/components/Header.tsx | Add 'Tenant Login' → /tenant-login and 'Owner Login' → /landlord-login nav links (desktop + mobile) |

## Phase C Acceptance Criteria

| Check | Expected result |
| --- | --- |
| GET /tenant-login | Renders two-step OTP login form with credential field and Send OTP button |
| GET /landlord-login | Renders separate two-step OTP login form with 'Owner' label throughout |
| GET /portal/tenant (no token) | ProtectedRoute redirects to /tenant-login |
| GET /portal/landlord (no token) | ProtectedRoute redirects to /landlord-login |
| Tenant JWT accessing /portal/landlord | ProtectedRoute redirects to / |
| Valid tenant OTP flow end-to-end | JWT issued, redirected to /portal/tenant, name and unit displayed |
| Valid landlord OTP flow end-to-end | JWT issued, redirected to /portal/landlord, name and file numbers displayed |
| OTP submitted after 10 minutes | API returns 401 — OTP expired |
| 4th OTP attempt on same code | API returns 401 — too many attempts |
| 4th OTP request within 15 minutes | API returns 429 — rate limited |
| Header links on desktop | 'Tenant Login' and 'Owner Login' visible and functional |
| Header links on mobile | Same links appear in hamburger menu |
| tsc --noEmit | Zero TypeScript errors |
| npm run lint | Zero ESLint errors |

# Phase D — Portal Dashboards  🔒 Post-Pilot

Phase D begins only after Phase C acceptance. Each dashboard page below becomes a separate sub-phase brief when ready. All pages must be accounting-mode-aware — each landlord endpoint must return the accounting_mode field (CASH or ACCRUAL) for each file number so the portal displays the correct label if PMIS Phase 31 activates.

## Tenant Dashboard Pages

| Page | Route | PMIS Endpoint | Phase D sub-phase |
| --- | --- | --- | --- |
| Tenant Dashboard | /portal/tenant | GET /tenant/me | D1 |
| Statements | /portal/tenant/statements | GET /tenant/me/statements | D2 |
| Payments | /portal/tenant/payments | GET /tenant/me/payments | D3 |
| Water | /portal/tenant/water | GET /tenant/me/water | D4 |
| Notices | /portal/tenant/notices | GET /tenant/me/notices | D5 |

## Landlord Dashboard Pages

| Page | Route | PMIS Endpoint | Phase D sub-phase |
| --- | --- | --- | --- |
| Landlord Dashboard | /portal/landlord | GET /landlord/me | D6 |
| Properties | /portal/landlord/properties | GET /landlord/me/properties | D7 |
| Remittances | /portal/landlord/remittances | GET /landlord/me/remittances | D8 |
| Reports (PDF) | /portal/landlord/reports | GET /landlord/me/reports/{id}/pdf | D9 |

Document End — Fertile Works Limited Website & Portal Phase Execution Guide v1.1  |  June 2026