FERTILE WORKS LIMITED

Website & Portal Project

Master Design Document  v1.0

June 2026

This document governs the Fertile Works public website and tenant/landlord portal project. It is a SEPARATE project from the PMIS (Property Management Information System), which uses its own numbered-phase roadmap. The two projects are linked only through dependency notes.

# 1. Project Overview

The Fertile Works website and portal project delivers two distinct zones in a single React application: a public-facing marketing site for showcasing Kenyan real estate properties, and an authenticated portal layer for tenants and landlords to access their financial and occupancy data. The portal layer is explicitly post-pilot and depends on the PMIS backend being deployed and hardened before any external exposure.

## 1.1 Separation from PMIS

The PMIS uses numbered phases (30.2, 31, 32+). This project uses lettered phases (A, B, C, D). The two roadmaps must never be merged. Phase numbers in the PMIS are not reserved for portal work.

| Dimension | PMIS | Website / Portal |
| --- | --- | --- |
| Roadmap style | Numbered phases (30.2, 31, 32+) | Lettered phases (A, B, C, D) |
| Stack | FastAPI + PostgreSQL | React + TypeScript + Vite + shadcn/ui |
| Hosting | VPS / PaaS (TBD) | Cloudflare Pages |
| Auth | Internal admin/staff | OTP — phone or email |
| Status | Active development | Phase A pending implementation |

# 2. Technology Stack

| Layer | Technology | Version | Notes |
| --- | --- | --- | --- |
| Frontend framework | React | 18.3.1 |  |
| Language | TypeScript | 5.5.3 | Strict mode |
| Build tool | Vite | 5.4.1 | SWC plugin |
| Styling | Tailwind CSS | 3.4.11 |  |
| Component library | shadcn/ui + Radix UI | — | Do not modify ui/ files |
| Routing | react-router-dom | 6.26.2 | Already installed |
| OTP input | input-otp | 1.2.4 | Already installed |
| Backend client | @supabase/supabase-js | 2.50.3 | Contact form + future portal |
| State management | React Context + useState | — | PropertyContext pattern |
| HTTP client | Supabase Edge Functions | — | Contact form submission |
| Charts (future) | recharts | 2.12.7 | Already installed, for portal dashboards |
| Hosting | Cloudflare Pages | — | Git-based deploys |
| DNS / CDN | Cloudflare | — | WAF, DDoS, SSL |
| API gateway (future) | Cloudflare Workers | — | Phase C+ |

# 3. Project Roadmap

Phase B is a dependency milestone, not a build phase. The PMIS backend deployment belongs to the PMIS/operations track. Website Phase B merely records the readiness gate.

| Phase | Title | Status | PMIS Dependency |
| --- | --- | --- | --- |
| A | Fix public marketing website | Pending implementation | None |
| B | Integration readiness: PMIS backend deployed and reachable | Dependency gate | PMIS deployed to live server |
| C | Portal authentication (OTP, JWT, protected routes) | Post-pilot | Phase B + PMIS auth hardening |
| D | Portal dashboards (tenant + landlord full content) | Post-pilot | Phase C complete |

# 4. Phase A — Fix Public Marketing Website

## 4.1 Problem Statement

All required components (Header, Hero, Properties, About, Contact, PropertyModal) exist in the repository and are correctly implemented. However App.tsx renders only a placeholder welcome screen because it was never wired to import or render any of them. Two critical supporting files (PropertyContext and types/property) are missing entirely, which would cause a build crash even after App.tsx is fixed. App.css contains Vite scaffold styles that constrain the layout. index.html has placeholder title and meta tags.

## 4.2 Files to Create or Modify

| File | Action | Priority |
| --- | --- | --- |
| src/App.tsx | Replace entire content — import and render all components | Critical |
| src/contexts/PropertyContext.tsx | Create — missing file, Properties and PropertyModal depend on it | Critical |
| src/types/property.ts | Create — missing file, Hero / Properties / Contact depend on it | Critical |
| src/main.tsx | Wrap app in PropertyProvider | Critical |
| src/lib/supabase.ts | Create if missing — Contact.tsx imports from here | Critical if missing |
| src/App.css | Clear Vite default styles that break full-width layout | Minor |
| index.html | Update title and Open Graph meta tags to Fertile Works branding | Minor |
| src/components/Header.tsx | Replace nav <button> elements with <a> tags for accessibility | Optional |

## 4.3 Do Not Touch

All files under src/components/ui/ are shadcn/ui library components. They must not be modified under any circumstances. Hero, About, Properties, Contact, and PropertyModal are correct as-is once their missing dependencies are created.

## 4.4 Verification Checklist

After implementation: (1) site renders Header and Hero section — no plain Welcome screen; (2) scrolling reveals Properties, About, Contact in order; (3) View Details opens PropertyModal correctly; (4) WhatsApp button opens wa.me/254113405388 with pre-filled message; (5) Contact form submits without console errors; (6) mobile hamburger menu opens and closes; (7) no TypeScript or ESLint errors in terminal.

# 5. Phase B — Integration Readiness Gate

Phase B is not a build phase. It is the readiness milestone that gates Phase C. The following conditions must all be true before Phase C begins:

| Gate | Condition | Owner |
| --- | --- | --- |
| B1 | PMIS backend deployed to a live server and reachable over HTTPS | PMIS / Operations |
| B2 | PMIS alembic migrations current through 036+ on the live database | PMIS |
| B3 | PMIS Tenant and Landlord models confirmed to store phone and/or email | PMIS |
| B4 | PMIS role-based access control (company scope, tenant scope) accepted | PMIS audit |
| B5 | JWT_SECRET and OTP env vars configured on the live server | Operations |
| B6 | Cloudflare domain DNS configured and SSL active | Operations |

# 6. Phase C — Portal Authentication

## 6.1 Scope

Phase C delivers the full authentication layer for both the tenant portal and the landlord portal. It introduces OTP-based login, JWT issuance and verification, React Router protected routes, and stub portal dashboards. Full dashboard content is Phase D.

## 6.2 Authentication Design

Both tenants and landlords use OTP-based login. No passwords are stored. A single flexible input field accepts either email address or phone number. The backend detects which was entered and routes the OTP to the appropriate channel.

| Parameter | Value |
| --- | --- |
| OTP length | 6 digits |
| OTP expiry | 10 minutes |
| Max attempts per OTP | 3 |
| Rate limit | 3 OTP requests per credential per 15 minutes |
| OTP storage | otp_store table in PostgreSQL — hashed with bcrypt, not plaintext |
| JWT algorithm | HS256 |
| JWT expiry | 8 hours |
| JWT issuer | fertile-works-pmis |

## 6.3 OTP Channel Routing

| Credential entered | Primary channel | Fallback |
| --- | --- | --- |
| Phone number | SMS | WhatsApp (when API key active) |
| Email address | Email | None |

All three channels (SMS, email, WhatsApp) are wired but use console.log placeholders until API keys are activated. The auth flow does not change when keys go live — only the send_otp() routing function is updated.

## 6.4 Portal Routes

| Path | Zone | Auth required | Role |
| --- | --- | --- | --- |
| / | Public | No | — |
| /tenant-login | Public | No | — |
| /landlord-login | Public | No | — |
| /portal/tenant | Tenant portal | Yes | tenant |
| /portal/tenant/statements | Tenant portal | Yes | tenant |
| /portal/tenant/payments | Tenant portal | Yes | tenant |
| /portal/tenant/water | Tenant portal | Yes | tenant |
| /portal/tenant/notices | Tenant portal | Yes | tenant |
| /portal/landlord | Landlord portal | Yes | landlord |
| /portal/landlord/remittances | Landlord portal | Yes | landlord |
| /portal/landlord/properties | Landlord portal | Yes | landlord |
| /portal/landlord/reports | Landlord portal | Yes | landlord |

## 6.5 Data Visibility Rules

These rules are enforced at the FastAPI endpoint level, not only in the React UI. A tenant JWT cannot return data for another tenant's unit. A landlord JWT can only return data for file numbers listed in the JWT claims. A landlord who owns multiple properties only sees their own — not the full Fertile Works portfolio.

## 6.6 Header Navigation Additions

Two links are added to the public Header: 'Tenant Login' linking to /tenant-login, and 'Owner Login' linking to /landlord-login. The label 'Owner Login' is used rather than 'Landlord Login' as it is the term clients recognise.

# 7. Phase D — Portal Dashboards

## 7.1 Tenant Dashboard Pages

| Page | Route | PMIS Data Source | Notes |
| --- | --- | --- | --- |
| Dashboard | /portal/tenant | GET /tenant/me | Balance, arrears summary, unit details |
| Statements | /portal/tenant/statements | GET /tenant/me/statements | Monthly list + PDF download |
| Payments | /portal/tenant/payments | GET /tenant/me/payments | Payment history per unit |
| Water | /portal/tenant/water | GET /tenant/me/water | Readings + invoiced amounts |
| Notices | /portal/tenant/notices | GET /tenant/me/notices | Notices from Fertile Works |

## 7.2 Landlord Dashboard Pages

| Page | Route | PMIS Data Source | Notes |
| --- | --- | --- | --- |
| Dashboard | /portal/landlord | GET /landlord/me | Occupancy rate, collection summary |
| Properties | /portal/landlord/properties | GET /landlord/me/properties | Units per file number |
| Remittances | /portal/landlord/remittances | GET /landlord/me/remittances | Remittance list + commission |
| Reports | /portal/landlord/reports | GET /landlord/me/reports | Downloadable PDF reports |

Phase D dashboard pages must be accounting-mode-aware. Each landlord endpoint must return the accounting_mode (CASH or ACCRUAL) for each file number. This prevents incorrect labels if PMIS Phase 31 (Accrual Accounting) activates for a given property after portals go live.

# 8. Cloudflare Architecture

| Role | Service | Phase | Purpose |
| --- | --- | --- | --- |
| Static hosting | Cloudflare Pages | Phase A | Serves React SPA from Cloudflare edge — free tier |
| DNS + SSL | Cloudflare DNS | Phase A | Domain management, automatic HTTPS certificates |
| API gateway | Cloudflare Workers | Phase C+ | Rate limiting, JWT edge validation, URL rewriting |
| Security | Cloudflare WAF + DDoS | Phase A | Bot protection, DDoS mitigation — free tier |
| Edge caching | Cloudflare Workers cache | Phase D | Cache non-sensitive responses e.g. property listings |

# 9. Component Inventory

| Component / File | Type | Status | Purpose |
| --- | --- | --- | --- |
| src/App.tsx | Root | Broken — fix in Phase A | App entry point and route container |
| src/main.tsx | Entry | Needs PropertyProvider wrap | React root render |
| src/components/Header.tsx | Component | Correct — minor a11y fix | Fixed nav bar with mobile hamburger |
| src/components/Hero.tsx | Component | Correct | Hero section with property search form |
| src/components/Properties.tsx | Component | Correct once context exists | Featured properties grid with KES formatting |
| src/components/About.tsx | Component | Correct | About section with office cards |
| src/components/Contact.tsx | Component | Correct once supabase.ts exists | Contact form + Google Map embed |
| src/components/PropertyModal.tsx | Component | Correct once context exists | Property detail dialog with WhatsApp CTA |
| src/contexts/PropertyContext.tsx | Context | MISSING — create in Phase A | Shared state for selected property and modal |
| src/types/property.ts | Types | MISSING — create in Phase A | Property, SearchFilters, ContactForm interfaces |
| src/lib/supabase.ts | Lib | CHECK — create if missing | Supabase client initialisation |
| src/lib/auth.ts | Lib | Create in Phase C | JWT storage and retrieval utilities |
| src/components/ProtectedRoute.tsx | Component | Create in Phase C | Route guard by role |
| src/pages/TenantLogin.tsx | Page | Create in Phase C | Two-step OTP login for tenants |
| src/pages/LandlordLogin.tsx | Page | Create in Phase C | Two-step OTP login for landlords |
| src/pages/portal/tenant/TenantDashboard.tsx | Page | Create in Phase C (stub) | Tenant portal root |
| src/pages/portal/landlord/LandlordDashboard.tsx | Page | Create in Phase C (stub) | Landlord portal root |
| index.html | HTML | Update meta tags in Phase A | App shell |
| src/App.css | CSS | Clear Vite defaults in Phase A | App-level styles |

# 10. Key Design Decisions

| Decision | Choice | Rationale |
| --- | --- | --- |
| Login credential | Email OR phone — either accepted | Some tenants have no email; phone-only tenants must not be excluded |
| OTP delivery | Channel-agnostic send_otp() utility | API keys not yet active; placeholders log to console without changing auth flow |
| Landlord label | 'Owner Login' not 'Landlord Login' | Term clients recognise — aligns with how Fertile Works refers to property owners |
| Portal gating | Portal phases are post-pilot | PMIS company scope, tenant scope, and financial integrity must be accepted before external exposure |
| Roadmap separation | Lettered phases, never merged with PMIS numbered phases | Prevents phase numbering collisions; keeps project boundaries clear |
| PropertyModal position | Rendered at App root, outside <main> | Must overlay the full viewport — cannot be inside a positioned ancestor |
| Accounting mode awareness | Portal endpoints return accounting_mode flag | Prevents wrong labels if PMIS Phase 31 activates accrual for a property |

Document End — Fertile Works Limited Website & Portal Master Design Document v1.0  |  June 2026